CodeTwoGo

a mobile IDE for javascript

\*This document describes our team social contract for this project\*

# Roles

* Project Manager - Oversight
* Taskmaster
* Gitmaster
* Testmaster

# Daily process

* Morning standup started by Project Manager
  + New roles assigned
  + Today’s goals
  + Obstacles forseen
* Pair program on assigned tasks
* Bring up any blocking issues after 15 minutes of spinning your wheels
* At 2:30pm have re-group meeting where you check-in with blockers, status updates and plan for EOD merge
* Project Manager to check in with team members throughout the day on tasks
* End of the day/night debrief – Issues throughout the day and tasks completed

# Team expectations

* Each of us reserves the rights to our nights and weekends, and we have all been straightforward about when and how we can commit to working on the project
* We will assign tasks horizontally
* Try not to specialize in terms of front-end and back-end code

# Issues

* If the group is divided on a certain decision we will take the following steps:

1. Take 10-15 minute break
2. List out the pros / cons
3. Vote on it
4. If the vote is split, escalate to a fellow or instructor